Group 1 members agree to respond to Facebook Messenger messages within 24 hours. Group 1 Members agree that responses must be meaningful and relevant to any question asked.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # | Activity | Member Responsible | Review on | Complete by | Depends on task |
| 1 | New Use Case Description 1 | Charles-Beke, Kelachi | 10/03/20 | 11/03/20 | - |
| 2 | New Use Case Description 2 | Yacim, Ayelo | 10/03/20 | 11/03/20 | - |
| 3 | New Sequence Diagram 1 | Charles-Beke, Kelachi | 10/03/20 | 11/03/20 | 1 |
| 4 | New Sequence Diagram 2 | Yacim, Ayelo | 10/03/20 | 11/03/20 | 2 |
| 5 | Logical Architecture Diagram | Modi, Jinesh Piyush | 13/03/20 | 14/03/20 | - |
| 6 | Minor Release | Shafiq, Shahzad | 18/03/20 | 19/03/20 | 1, 2, 3, 4 |
| 7 | Revised Use Case Descriptions | Charles-Beke, Kelachi | 15/03/20 | 15/03/20 | Teacher Feedback |
| 8 | Revised Sequence Diarams | Yacim, Ayelo | 15/03/20 | 15/03/20 | Teacher Feedback |

|  |  |  |
| --- | --- | --- |
| Date | Activity | Comment |
| 22/02/20 | New Fully Dressed Use Case Descriptions & Sequence Diagrams Complete | - |
| 24/02/20 | Overall Class Diagram Complete | - |
| 03/03/20 | Revised Use Cases Complete | - |
| 05/03/20 | Minor Release Complete | - |
| 06/03/20 | Plan for next Iteration Complete | - |

**Participation log for iteration 2:**

**Shafiq, Shahzad**: Overall Class Diagram, Minor App Release

**Charles-Beke, Kelachi**: Revised Use Case Descriptions, New Full Use Case Descriptions, Minor App Release

**Yacim, Ayelo**: Revised Full Use Case Descriptions, Plan for next Iteration, Minor App Release

**Modi, Jinesh Piyush**: Sequence Diagrams, Minor App Release